# PENSION MANAGEMENT INFORMATION SYSTEM

February 9, 2018

|  |  |
| --- | --- |
| Status Code Legend |  |
| * On Track: Project is on schedule | * High Risk: At risk, with a high risk of going off track |
| * At Risk: Milestones missed but date intact | * Off Track: Date will be missed if action not taken |

|  |  |
| --- | --- |
| The project is On Track -9/2/2018, due to the following: | * Design the scope of the project * Decide on the main entities of the project which include Employees, Institution, Payment and Next of Kin * Design Entity interfaces * Start coding on the homepage |
| Issues: | * Was not easy to decide on the scope of the project * Had consult on tutorial on coding homepage |
| Milestones accomplished the week of 2/9/2018 - 9/2/2018: | * Successfully decided on project scope * Design the interfaces * Started coding on the homepage |
| Milestones planned this week, but not achieved with variance: | Fully design homepage and other related pages for the system. |
| Milestones planned for next week: | * Coding of the system |
| Areas/questions for discussion: | Development series strategy for the coding part and documentation area |
| Last week’s issues forwarded to this week: | Have to consult on the coding of the system. |

# Contact Information

|  |  |
| --- | --- |
| **SCII/05817P/2015**  [Vincentngeno6@gmail.com](mailto:Vincentngeno6@gmail.com)  +254 705 064 310 | KIPKIRUI VINCENT NGENO |

# **Project name**

# PENSION MANAGEMENT INFORMATION SYSTEM

# Project Abstract

There has been a problem in paying of pension more so public servants and there are no specific criteria payment. This situation has led others being paid much earlier while others take years and years to received their pension increasing corruption among officers working under pension. This has made me create this system which will ease and reduce such delays.