# PENSION MANAGEMENT INFORMATION SYSTEM

February 1, 2018

|  |  |
| --- | --- |
| Status Code Legend |  |
| * On Track: Project is on schedule | * High Risk: At risk, with a high risk of going off track |
| * At Risk: Milestones missed but date intact | * Off Track: Date will be missed if action not taken |

|  |  |
| --- | --- |
| The project is On Track -2/2/2018, due to the following: | * Create both gitup and bitbucket account * Install java app and visual basic .net version * Began developing login for the system * Successfully draw Dataflow diagram and entity Relationship Diagram |
| Issues: | * Had an issue while installing .net framework * Lack license of visual basic framework * While creating gitup account realized my email addressed is already in use so had to create another one. * Drawing dataflow diagram was somehow hard. |
| Milestones accomplished the week of 26/01/2018 - 2/2/2018: | * Successfully set up both bitbucket and gitup * Drawn Entity Relationship diagram |
| Milestones planned this week, but not achieved with variance: | Fully design homepage and other related pages for the system. |
| Milestones planned for next week: | * Progressing with development of the homepage |
| Areas/questions for discussion: | Development series strategy for the coding part and documentation area |
| Last week’s issues forwarded to this week: | More clarification of entity relationship diagram and dataflow diagram. |

# Contact Information

|  |  |
| --- | --- |
| **SCII/05817P/2015**  [Vincentngeno6@gmail.com](mailto:Vincentngeno6@gmail.com)  +254 705 064 310 | KIPKIRUI VINCENT NGENO |

# **Project name**

# PENSION MANAGEMENT INFORMATION SYSTEM

# Project Abstract

There has been a problem in paying of pension more so public servants and there are no specific criteria payment. This situation has led others being paid much earlier while others take years and years to received their pension increasing corruption among officers working under pension. This has made me create this system which will ease and reduce such delays.